**Work Balance Agreement (WBA)**

*FIT2099 S1 2019*

**Team:**

Name: JulianAndAlexander

Members:

* Alexander John Occhipinti (29994705)
* <Julian’s Info Goes Here>

**Tasks:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Team Member** | **Date** |
| Rough draft of the Class UML diagram | Alex | 13th March |
| Review the Class diagram, provide feedback on inheritence | Julian | 13th March |
| Finalise Class diagram based on feedback | Alex | 14th March |
| Brainstorm basic breakdown of tasks for WBA | Alex & Julian | 14th March |
| Review Class Diagram, change any final touches | Julian | 15th March |
| Submit draft of the Work Balance Agreement (Assignment 1’s Part) | Alex | 15th March |
| Review WBA draft, consent to workload given, modify if needed | Julian | 15th March |
| Submit draft of the Interaction Diagram | Julian | 15th March |
| Review Interaction Diagram draft | Alex | 15th March |
| Finalise Interaction Diagram | Julian | 16th March |
| Add Assignment 2’s part of the WBA | Alex | 16th March |
| Review updated WBA | Julian | 16th March |
| Draft rationale of the Actor type classes (Goon, Ninja DrMaybe etc...) | Julian | 17th March |
| Draft rationale of the Rocket type objects/classes (rocket location, plans etc...) | Alex | 17th March |
| Collate and review each other’s design rationale descriptions | Alex, Julian | 18th March |
| Finalise all documentation, add any finishing touches before due | Alex, Julian | 18th March |
| *Assignment 1 Submission via GitLab 23:55 Thursday 18th of March* | | |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |